University of Madras

Project Testing

| Date | 10.10.2026 |
| --- | --- |
| Team ID | SWTID-2026-1311 |
| Project Name | AI BlogNest API |

# 1. Testing Objective

The objective of this phase is to verify that AI BlogNest works correctly across its core features — account access, AI blog generation, blog management, and publishing — and to identify and fix defects before deployment.

## Scope

- Functional testing of all modules (authentication, AI generation, editor, dashboard, publishing)

- UI and usability testing

- Performance testing of AI response time

- Security testing of login and user data

# 2. Test Plan

| Test Type | Description | Tool / Method |
| --- | --- | --- |
| Unit Testing | Testing individual functions and API endpoints | Jest+Supertest |
| Integration Testing | Testing interaction between frontend, backend and AI API | Postman+Supertest |
| System Testing | End-to-end testing of the full application | Manual testing |
| Usability Testing | Checking ease of use for new users | Manual review |
| Performance Testing | Checking AI generation response time under load | Apache jmeter |
| Security Testing | Checking authentication and data protection | Manual review |

# 3. Test Cases

| Test ID | Module | Test Scenario | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC-01 | Authentication | Register with valid details | Account created, redirected to dashboard | As expected | Pass |
| TC-02 | Authentication | Login with incorrect password | Error message shown, access denied | As expected | Pass |
| TC-03 | AI Generation | Generate blog from a valid topic | Draft content is generated in editor | As expected | Pass |
| TC-04 | AI Generation | Generate blog with empty topic field | Validation error is shown | As expected | Pass |
| TC-05 | Blog Management | Save a blog as draft | Draft appears in dashboard list | As expected | Pass |
| TC-06 | Blog Management | Delete a blog | Blog removed from dashboard | As expected | Pass |
| TC-07 | Publishing | Publish a completed blog | Public link generated and accessible | As expected | Pass |
| TC-08 | Publishing | Access a public blog link | Blog content loads without login | As expected | Pass |

# 4. Bug Report

| Bug ID | Description | Severity | Status |
| --- | --- | --- | --- |
| BUG-01 | Invalid login details show an incorrect error message | Medium | Fixed |
| BUG-02 | AI content takes longer to generate under heavy request | Low | Fixed |

Update this table with real defects found and their resolution status.

# 5. Test Summary

| Metric | Value |
| --- | --- |
| Total test cases | 8 |
| Passed | 8 |
| Failed | 0 |
| Pending | 0 |
| Overall status | Ready for deployment |

Update these figures once actual testing is completed.